CTO BRIEFING JUNE 2026

AI-DLC: What We’re Building

A CLI-first platform backed by an MCP Gateway that delivers governed AI-native development across every phase of delivery.

| 4 Strategic Goals | 49 Gaps Resolved | 1 CLI Binary | 16 Week Delivery | 6+ IDEs Supported |
| --- | --- | --- | --- | --- |

# Executive Summary

is moving to an AI-Driven Development Lifecycle (AI-DLC), a model where AI agents are active participants in every phase of delivery: requirements, design, coding, testing, and operations. This enablement plan ensures AAA can do this with control, auditability, and governance — not just speed.

A comprehensive gap analysis across the entire AI-DLC lifecycle identified 49 gaps preventing governed AI-native delivery. These span four phases: 20 in the Inception phase, 16 in Construction, 6 in Operations, and 8 cross-cutting concerns (authentication, audit, multi-repo support, and scaling). Of these, 23 are high severity — blocking governed AI-native workflows entirely. Without resolution, agents operate without guardrails, audit trails, or access to enterprise systems.

Key Insight: 6 mechanisms resolve all 49 gaps Rather than 49 point solutions, our architecture resolves all gaps through just 6 patterns: CLI → Gateway (14 gaps), Local CLI (12), GitHub Actions (11), Extensions (8), Skills (7), and CODEOWNERS/PR process (4).

The system is built entirely on standards and portable configuration, ensuring it works across any IDE or AI agent AAA adopts, today or in the future. Whether teams use Kiro, GitHub Copilot, Claude Code, Cursor, or Amazon Q Developer, the same steering rules, guardrails, and integrations apply uniformly.

# Our Approach: CLI-First + MCP Gateway

We build one Go binary (tfs) that every developer and AI agent uses. Behind it, an MCP Gateway handles authentication, authorization, audit, and routing. Agents that support MCP natively get the same commands via a thin adapter — zero separate logic.

Developer / AI Agent Copilot · Claude Code · Kiro · Cursor · Amazon Q · Terminal ▼ Core CLI — Single Go binary · 16 domains · 40+ commands · Dual output: table + JSON ▼ (remote commands only) MCP Gateway — ECS Fargate (dual-region) · Okta SSO · Persona-based AuthZ · Audit Logging ▼ ServiceNow · Dynatrace · Harness · SonarQube · MuleSoft · IDP Shared Services

## Why CLI-First?

| Concern | CLI Advantage |
| --- | --- |
| Agent compatibility | Every agent can run_in_terminal. Not all support MCP natively. |
| Local-first | Validation, linting, policy checks run without network — instant feedback. |
| Composability | Unix pipes, scripts, GitHub Actions all consume CLI output. |
| Debuggability | Developers can run the same commands the agent runs. |
| Zero vendor lock-in | Works with any IDE, any agent, any OS. MCP adapter for native support. |

One implementation, two access patterns For MCP-native agents (Claude Code, Kiro), a thin TypeScript adapter wraps the same CLI. No separate logic exists. If it works in terminal, it works via MCP — guaranteed. We never maintain two codebases.

# Strategic Goals: Q2–Q3 2026

The enablement plan is organized around four strategic goals that together deliver governed, auditable, IDE-agnostic AI-native development.

## Goal 1 — Persona-Based SOPs

ROLE-AWARE AI

A persona is the complete behavioral profile for an AI agent operating in a specific role. It determines which standards the agent enforces, what tools it can access, and which AI-DLC phases it focuses on. The agent behaves differently depending on who is using it.

We define five personas, each with distinct responsibilities:

| Persona | Standards & Focus Areas |
| --- | --- |
| Product | Product standards, Confluence integration, requirements quality |
| Architect | Architecture standards, reference patterns, tech stack governance, ADR creation |
| Developer | Coding standards, naming conventions, building blocks, unit testing |
| Tech Lead | IDP integration, Jira workflow, GitHub management, code reviews |
| QA | Test standards, quality gates, coverage targets, acceptance criteria |

Personas are configured via environment variable (AIDLC_PERSONA), project file, or Git config. The active persona is loaded into the agent’s steering rules at startup and determines both the behavioral instructions and the tool permission matrix applied throughout the session.

## Goal 2 — Agent Guardrails & Approval Workflows

CONTROL

AI agents must not be able to take destructive or unauthorized actions autonomously. AAA implements a defense-in-depth guardrail system that operates at two layers simultaneously.

| Layer | Description |
| --- | --- |
| Rule-Based Steering (In-Context) | The agent’s own instructions explicitly define what it can and cannot do. Enforced via tool-permissions.md in the steering rules. This is the first line of defense. |
| MCP Gateway (Runtime Enforcement) | A policy-enforcing proxy sits between the agent and all downstream systems. Even if an agent tried to bypass its steering instructions, the gateway rejects unauthorized calls. Every call is logged. |

The gateway evaluates every tool call against the permission matrix and routes it to one of three outcomes:

- ALLOW — Operation executes immediately. Logged for audit. Used for read operations and low-risk writes the persona is authorized for.

- APPROVE — Operation is paused. An approval request is created and routed to the appropriate approver via the IDP UI. The agent returns the request link to the user. Once approved, the operation executes.

- DENY — Operation is rejected outright. The persona does not have access to this capability regardless of approval.

## Goal 3 — IDP Onboarding Skills

ONBOARDING

One of the highest-friction activities is onboarding a new service, which includes creating repos, provisioning infrastructure, registering in catalogs, and configuring pipelines. AI-DLC’s IDP skills make this agent-driven, governed, and repeatable.

A dedicated IDP MCP server acts as the integration bridge between AI agents and XXX’s Internal Developer Platform. Instead of developers manually running CLI commands and scripts, the agent orchestrates the entire onboarding sequence through the same approval workflow that governs all agent actions.

Why a dedicated IDP MCP server? The IDP server abstracts away the complexity of XXX’s platform tooling behind a clean, versioned interface. Whether XXX uses Backstage, Harness, or a custom CLI, the agent’s interaction model stays the same. Swapping IDP platforms requires only updating the MCP server, not every agent configuration.

The onboarding sequence follows four governed steps:

| Step | Action | What Happens |
| --- | --- | --- |
| 1 | Discover | Agent queries the IDP for available golden path templates matching the service requirements. |
| 2 | Scaffold | Agent creates the service repository, CI/CD pipeline, and documentation stubs from the selected template (approval required). |
| 3 | Register | Agent registers the new service in the CMDB/service catalog with owner, dependencies, and metadata (approval required). |
| 4 | Provision | Agent provisions the development environment via IaC. Staging and production require escalated approval. |

## Goal 4 — PDLC Tool Integration

CONNECTIVITY

Full connectivity between AI-DLC agents and XXX’s existing toolchain: Jira, Confluence, GitHub, CMDB, and more — through a standardized integration layer. All integrations flow through the MCP Gateway, ensuring uniform authentication, authorization, and audit logging regardless of the downstream system.

The integration layer consists of two groups of MCP servers, all behind the gateway:

| PDLC Tools | Governance & Control |
| --- | --- |
| jira-mcp — Issue search, creation, transitions | approval-mcp — Approval request lifecycle |
| confluence-mcp — Page read/write, search | idp-mcp — Service onboarding, templates |
| github-mcp — Repos, PRs, code search | audit-mcp — Structured audit logging |
| cmdb-mcp — Service registry (ServiceNow) | policy-mcp — Permission matrix serving |
| harness-mcp — CI/CD pipeline management |  |

# Architecture

We present two architecture options for review. Both share the same three-tier steering rules, MCP Gateway, and downstream integrations. They differ in how agents and humans connect to the platform.

## Option A: Direct Agent → Gateway (Simplified)

In this option, AI agents connect directly to the MCP Gateway via tool calls. A separate Org CLI provides a human/CI/CD interface that also routes through the gateway. The steering rules (.aidlc/) are stored in three tiers in Git: Tier 1 is the AI-DLC core workflow (from the open-source awslabs/aidlc-workflows), Tier 2 contains organization-level personas, SOPs, guardrails, and IDP skills, and Tier 3 holds project-specific overrides.

The MCP Gateway performs four functions in sequence: authentication/authorization (via Okta SSO), permission checking (against the persona-tool matrix), approval routing (for gated operations), and audit logging (every action to CloudWatch). Allowed operations flow directly to the downstream PDLC and IDP MCP servers. Operations requiring approval are routed to the approval-mcp, which surfaces them in the IDP UI for human review.

Advantages: Simpler architecture, fewer components. Agents use MCP natively with typed inputs/outputs. Clear separation between agent interface and human interface.

Trade-offs: Agents that lack mature MCP client support cannot participate. The CLI and MCP paths are separate codebases that must be kept in sync.

## Option B: Unified org-cli (Dual-Mode Binary) — Recommended

In this option, a single binary (org-cli) serves as the unified interface for both AI agents and humans. When invoked as “org-cli mcp-serve,” it runs as a long-lived MCP server that agents connect to via stdio or SSE. When invoked as “org-cli <command>,” it runs as a traditional CLI for human developers and CI/CD pipelines. Both modes share the same core engine: command handlers, policy engine, gateway client, and audit logger.

The steering rules tell agents about the org-cli MCP server and its available tools. Agents with native MCP support (Kiro, Claude Code) connect via MCP protocol for structured input/output. Agents without MCP support (or CI/CD pipelines) can fall back to running org-cli commands via bash — same operations, same policy, same audit trail.

Advantages: One codebase, one policy engine. Universal agent compatibility (MCP or bash fallback). Developers can manually test any flow the agent uses. Zero drift between human and agent interfaces.

Trade-offs: More complex initial build. The org-cli becomes a critical path component that requires high reliability and versioning discipline.

Recommendation Option B (unified org-cli) is recommended. The single-binary approach eliminates the integration seam between agent and human interfaces, reduces maintenance burden, and ensures policy consistency. The initial complexity pays for itself by week 4 when both interfaces ship from the same CI pipeline.

# Audit Trail & Compliance

Every agent action is logged with full context to CloudWatch and surfaced in the IDP dashboard. Each audit entry captures: timestamp, session ID, active persona, user identity, IDE/agent in use, AI-DLC phase and stage, the action attempted, the permission level applied, approval request ID (if applicable), approval status and approver, the request payload and response, and execution duration.

The IDP dashboard provides real-time visibility into active AI-DLC sessions, pending approval requests with SLA tracking, tool call frequency by persona, policy violation attempts (denied actions), and cost attribution per session and project. This gives leadership a complete view of how AI agents are operating within the organization — not just what they produced, but how they produced it, who authorized it, and whether it followed the rules.

# Implementation Roadmap

The plan delivers all four goals in 16 weeks across four phases, with each phase producing deployable, demonstrable capabilities.

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| Foundation | Weeks 1–4 | Fork aidlc-workflows, create .aidlc/ structure, build sync.sh, define 2 personas (architect, developer), write core standards, set up CloudWatch audit. |
| Guardrails | Weeks 5–8 | Build approval-mcp, build MCP gateway, define permission matrix, integrate IDP UI for approval routing, build audit-mcp, pilot with 1 team. |
| IDP Integration | Weeks 9–12 | Build idp-mcp wrapping IDP CLI/Backstage, create 3 golden path templates, write onboarding steering rules, pilot end-to-end lifecycle. |
| PDLC & Scale | Weeks 13–16 | Integrate jira-mcp, confluence-mcp, github-mcp, cmdb-mcp, harness-mcp. Add remaining personas. Build control dashboard. Roll out to 3+ teams. |

## Resource Requirements

The total custom build comprises approximately 10 MCP servers, most of which are thin API wrappers over existing systems. The two substantial builds are the org-cli (with the shared core engine, MCP server mode, and CLI mode) and the MCP Gateway (policy enforcement proxy on ECS Fargate). Estimated effort: 2–3 engineers for 16 weeks, or 1 senior engineer full-time with 1–2 supporting.

# Appendix A: Tool Permission Matrix

The following matrix defines the permission level for each tool operation by persona. This matrix is loaded by the MCP Gateway at runtime and enforced on every tool call.

| MCP Server | Operation | Architect | Developer | Tech Lead | SRE |
| --- | --- | --- | --- | --- | --- |
| jira-mcp | search_issues (GET) | ALLOW | ALLOW | ALLOW | ALLOW |
|  | create_issue (POST) | APPROVE | APPROVE | ALLOW | APPROVE |
| github-mcp | create_pr (POST) | ALLOW | ALLOW | ALLOW | ALLOW |
|  | merge_pr (POST) | DENY | DENY | APPROVE | DENY |
| cmdb-mcp | search_services (GET) | ALLOW | ALLOW | ALLOW | ALLOW |
|  | create_service (POST) | APPROVE | APPROVE | APPROVE | APPROVE |
| idp-mcp | list_templates (GET) | ALLOW | ALLOW | ALLOW | ALLOW |
|  | scaffold_service (POST) | APPROVE | APPROVE | APPROVE | APPROVE |
|  | provision_env (POST) | DENY | DENY | APPROVE | ALLOW |
| confluence | create_page (POST) | ALLOW | APPROVE | ALLOW | APPROVE |

# Appendix B: org-cli Design Detail

The org-cli is a single binary that runs in two modes, sharing one core engine. This appendix describes the internal architecture and how the MCP server mode works.

## Internal Architecture

The binary contains five internal components:

- MCP Server Mode (org-cli mcp-serve): Starts a long-running MCP server process. AI agents connect via stdio (local) or SSE (remote). The server advertises all available tools with typed input schemas. When the agent calls a tool, the request is dispatched to the shared core.

- CLI Mode (org-cli <command> [args]): Parses command-line arguments, dispatches to the shared core, and formats the result as terminal output (table or JSON). Used by humans and CI/CD pipelines.

- Command Handlers: The business logic for each operation (service.create, jira.search, env.provision, etc.). Called identically by both MCP and CLI modes. Each handler takes typed input and returns a typed result.

- Policy Engine: Before executing any handler, checks the active persona against the permission matrix. Returns ALLOW, APPROVE, or DENY. For APPROVE, creates an approval request and returns the request ID and URL instead of executing.

- Gateway Client: Routes downstream calls to the appropriate MCP servers (jira-mcp, idp-mcp, etc.) through the MCP Gateway, which adds authentication, rate limiting, and circuit breaking.

- Audit Logger: Every action — allowed, approved, or denied — is logged to CloudWatch with full context including persona, user, IDE, AI-DLC phase, payload, and result.

## How Agents Connect

Each IDE configures org-cli as an MCP server in its native configuration format. The configuration is identical across IDEs — only the file location differs:

- Kiro: .kiro/mcp.json

- Claude Code: .mcp.json

- GitHub Copilot: VS Code settings.json under mcp.servers

- Cursor: .cursor/mcp.json

The agent launches org-cli mcp-serve as a child process, opens a stdio connection, and sends an initialize request followed by tools/list. The server responds with the complete tool registry including tool names, descriptions, and typed input schemas. The agent now knows every operation available and can call any tool by sending a tools/call request with the tool name and arguments.

## Configuration

The org-cli reads its configuration from environment variables and a config file. Key settings include: the active persona (AIDLC_PERSONA), the MCP Gateway URL, authentication tokens (from Okta SSO), and the permission matrix location. The config can be set per-project (in .aidlc/config.yaml), per-user (in ~/.aidlc/config.yaml), or via environment variables that take highest precedence.

# Appendix C: MCP Server Build vs. Buy

The following table summarizes all MCP servers required, their purpose, and whether they need to be built custom or can leverage existing community/vendor implementations.

| MCP Server | Action | Effort | Notes |
| --- | --- | --- | --- |
| jira-mcp | Use existing | Low | Atlassian community MCP or thin REST wrapper |
| confluence-mcp | Use existing | Low | Same approach as Jira |
| github-mcp | Use existing | Low | Official GitHub MCP server available |
| approval-mcp | Build | Medium | Core guardrail component. Integrates with IDP UI for approval routing. |
| mcp-gateway | Build | Medium-High | Policy enforcement proxy on ECS Fargate. Can start from Microsoft AGT. |
| audit-mcp | Build | Low-Medium | Wraps CloudWatch. Structured log format with persona, phase, approval context. |
| idp-mcp | Build | Medium | Wraps IDP CLI / Backstage API. Golden path templates as MCP tools. |
| policy-mcp | Build | Low | Serves permission matrix and persona config. Can be file-based. |
| cmdb-mcp | Build | Medium | Wraps ServiceNow CMDB API for service registration and queries. |
| harness-mcp | Build | Low-Medium | Wraps Harness CI/CD API for pipeline triggers, status, and logs. |

# Appendix D: Steering Rules File Structure

All rules live in the repository under .aidlc/ and are synced to each IDE’s native rules location via a shell script (sync.sh) that runs as a Git hook. The structure uses three tiers:

| Tier | Location | Contents |
| --- | --- | --- |
| Tier 1: AI-DLC Core | .aidlc/core/ | Core workflow from awslabs/aidlc-workflows. Defines the phases (inception, construction, operations) and agent behavior. |
| Tier 2: Org Layer | .aidlc/org/ | Personas, guardrails (tool-permissions.md, approval-workflow.md), standards (architecture, coding, security, API design), and IDP skills. |
| Tier 3: Project | .aidlc/project/ | Project-specific overrides: tech stack, feature flags, team conventions, repo-specific context. |

The sync script composes the active persona’s rules with the core workflow and distributes the merged output to .kiro/steering/, .amazonq/rules/, CLAUDE.md, .github/copilot-instructions.md, .cursor/rules/, and .clinerules/. This ensures every IDE reads the same composed ruleset, regardless of its native configuration format.

End of Document